# ChronoTrace: Architecture and Team Handoff

Capstone project, team of 3. Version 1 (prototype scope). Written in simple English on purpose.

## 0. If you are an LLM reading this

The student who pasted this document is building ChronoTrace. Please follow these rules:

- Act as a patient, critical mentor. The students are beginners in digital forensics. Explain terms simply.

- Do not give a full code dump at once. Give small steps, and ask the student to run and test each one.

- Always respect the scope in section 2 and the schema in section 6. Do not add new tools without a clear reason.

- Never invent evidence, event IDs, field names, or results. If you are not sure, say so and tell the student how to check.

- Every reconstructed event must keep a link to the original log record (raw_ref). This is the most important rule of the project.

- Help the student find bugs by writing small tests, not by guessing.

- Ask which module the student is working on (section 5) before you answer.

## 1. What is ChronoTrace?

Problem: After a cyberattack, investigators collect huge amounts of logs from different places. It is slow to put them in the right order and understand what the attacker did, especially when some logs are missing or disagree with each other.

Our idea: ChronoTrace reads logs, connects related events, and builds an attack timeline. Each event in the timeline:

- points back to the exact original log record (evidence),

- has a confidence score,

- is marked clearly if evidence is missing or conflicting.

What makes us different: Tools like Plaso, Timesketch, Velociraptor, Hayabusa, and Chainsaw already build timelines. Our contribution is uncertainty-aware reconstruction: we do not hide gaps. We show them and score them. Protect this idea. Everything else is supporting work.

## 2. Scope for the prototype

In scope

- Windows Sysmon logs (Event IDs 1, 3, 11).

- Windows Security logs (Event IDs 4624, 4688, 1102).

- Input: .evtx files.

- Rule-based logic only (no machine learning).

- Storage: SQLite.

- Graph: NetworkX.

- UI: Streamlit.

Out of scope for now (stretch goals)

- Machine learning, PyTorch, graph neural networks.

- LLM and RAG report writing (only at the very end, and only if every sentence cites an evidence ID).

- Separate file-activity and network-capture sources (we get basic network data from Sysmon Event ID 3).

- PostgreSQL, React, Neo4j.

Why: a small, correct prototype is better than a large, buggy one.

## 3. Hardware and feasibility

The project is limited by CPU, RAM, and disk. It is not limited by GPU.

- Machines: ROG Strix G15 (Ryzen 7 6800H, RTX 3050 4 GB, 16 GB RAM), and two Predator Helios Neo 16 (RTX 4050 6 GB, 16 GB RAM).

- Run the VirtualBox lab on one laptop only. Suggested: Windows victim VM at 4 GB RAM, and a second Windows VM at 4 GB for the two-host scenario. Close other heavy apps.

- Do coding, parsing, and UI on the other laptops.

- GPU is mostly unused. A small local LLM through Ollama is possible later, but optional.

## 4. Technology choices (and why)

| Layer | Chosen | Alternatives | Reason |
| --- | --- | --- | --- |
| Language | Python | none | Team knows it, best libraries |
| EVTX parsing | evtx_dump or pyevtx-rs (Rust, fast) | python-evtx (slow), Plaso | Fast and gives JSON |
| Data wrangling | Pandas | Polars, DuckDB | Easy to learn. Move to DuckDB if data is too big for memory |
| Storage | SQLite | PostgreSQL, DuckDB | No setup, one file, easy to share |
| Graph | NetworkX | igraph, Neo4j | Simple, enough for hundreds of thousands of edges |
| Machine learning | None at first | scikit-learn, PyTorch | No labelled data, hard to justify |
| UI | Streamlit + PyVis or Plotly | Dash, React | React doubles the work |
| Attack simulation | Atomic Red Team | MITRE Caldera, manual | Scriptable, mapped to ATT&CK, ground truth is known |
| Sysmon config | sysmon-modular | SwiftOnSecurity config | Modular and good coverage |
| Virtualization | VirtualBox | VMware, Hyper-V | Team decision |

## 5. Architecture

Evidence (.evtx)
  -> [1 Ingest]
  -> [2 Normalize]
  -> [3 Entity Resolution]
  -> [4 Graph Builder]
  -> [5 ATT&CK Tagger]
  -> [6 Confidence and Conflict Engine]
  -> [7 Timeline and Report]
  -> [8 Streamlit UI]

Every module reads from and writes to SQLite. This lets three people work at the same time without waiting for each other. If a module is not ready, use a small fake data file instead.

| # | Module | Job | Input | Output |
| --- | --- | --- | --- | --- |
| 1 | Ingest | Convert .evtx to JSON. Keep file name and record number for every event | .evtx file | raw_events table |
| 2 | Normalize | Map Sysmon and Security events to one schema. Convert all times to UTC | raw_events | events table |
| 3 | Entity resolution | Decide when a process in one log is the same process in another log | events | entities table, updated events |
| 4 | Graph builder | Nodes: process, user, host, IP, file. Edges: spawned, logged-in, connected-to | events, entities | edges table, NetworkX graph |
| 5 | ATT&CK tagger | Rule-based mapping of events to MITRE techniques | events | mitre_technique column |
| 6 | Confidence and conflict engine | Score events. Flag missing or contradictory evidence | events, edges | findings table |
| 7 | Timeline and report | Ordered list of findings with evidence IDs | findings | CSV, Markdown, JSON |
| 8 | UI | Timeline table, graph, evidence panel | all tables | Streamlit app |

## 6. Core event schema (the contract)

All modules must use these exact column names. If someone wants to change the schema, the whole team must agree first.

| Field | Meaning |
| --- | --- |
| event_id | Our own unique ID for the event (for example E000123) |
| host | Computer name |
| source | sysmon or security |
| event_code | Original event ID (1, 3, 11, 4624, 4688, 1102) |
| ts_start_utc | Earliest possible time of the event (UTC) |
| ts_end_utc | Latest possible time of the event (UTC) |
| process_guid | Sysmon ProcessGuid (unique per process run) |
| pid | Process ID (can be reused by Windows, so never trust it alone) |
| ppid | Parent process ID |
| parent_guid | Parent ProcessGuid |
| image | Path of the program |
| command_line | Full command line |
| user | Account name |
| src_ip, dst_ip, dst_port | Network fields from Sysmon Event ID 3 |
| raw_ref | Original file name plus record number. Must never be empty |
| mitre_technique | For example T1059.001 |

Why two timestamps? Clocks can be wrong or logs can be written late. So we store a time range, not one exact time. When ranges of two events overlap, the order is uncertain. That is where conflicts come from.

## 7. SQLite tables

- raw_events: one row per original record (JSON text, raw_ref).

- events: normalized events (schema from section 6).

- entities: entity_id, type (process, user, host, ip, file), key (for example ProcessGuid), first_seen, last_seen.

- edges: src_entity, dst_entity, relation, evidence_event_ids.

- findings: finding_id, event_id, stage, confidence, flags, explanation.

## 8. Hardest problem: entity resolution

Sysmon gives a reliable ProcessGuid. Security Event 4688 gives only a PID and Windows reuses PIDs. So we match them using several signals together:

- same host,

- same image path and command line,

- timestamps close to each other,

- same user,

- parent-child relation fits.

If the match is not certain, store it as a possible link with low link strength. Do not force a match. This choice directly affects how much we can trust the graph.

## 9. Confidence score (first draft)

confidence = w1*corroboration + w2*source_reliability + w3*time_certainty + w4*link_strength

Each factor is between 0 and 1. Start with all weights equal (0.25 each) and tune later.

- corroboration: how many independent sources saw this event (1 source is low, 2 is higher).

- source_reliability: how much we trust the source type (for example Sysmon with a known config scores higher than a single 4688).

- time_certainty: a narrow time range scores high, a wide range scores low.

- link_strength: how sure we are about the entity match and the parent-child link.

This formula is the main novelty of the project. It must be written down clearly in the final report.

## 10. Conflict and missing-evidence rules (starter set)

- Order conflict: two sources disagree about which event happened first, or time ranges overlap in a way that makes order unclear. Flag ORDER_CONFLICT.

- Missing parent: a process exists but its parent has no event. Flag MISSING_PARENT.

- Log cleared: Security Event 1102 (or System 104) appears. Lower the confidence of earlier events from that host and flag LOG_CLEARED.

- Single-source event: only one source supports it. Flag SINGLE_SOURCE.

A flagged event is still shown. It is just marked honestly.

## 11. Events to learn first

- Sysmon 1 (process created), 3 (network connection), 11 (file created).

- Security 4624 (successful logon), 4688 (process created), 1102 (audit log cleared).

- Key idea: ProcessGuid is the ID that holds the graph together.

- MITRE ATT&CK: read T1059.001 (PowerShell), T1053.005 (scheduled task), T1003.001 (credential dumping), T1136.001 (create local account).

## 12. Test scenarios (after the demo)

All attacks are run with Atomic Red Team so we know the true steps (ground truth).

- Scenario A, one host: PowerShell execution, scheduled-task persistence, credential dumping, new local account.

- Scenario B, two hosts: the same chain plus lateral movement to a second VM.

Each scenario runs in three variants:

- Complete: all logs intact.

- Incomplete: clear the log or stop Sysmon in the middle.

- Conflicting: change one VM's clock by about 5 minutes.

For every scenario we write a ground-truth file listing the real attack steps and times.

## 13. Evaluation metrics

- Event precision and recall (did we find the real attack events, and only those?).

- Ordering accuracy (Kendall tau between our order and the true order).

- Stage-label F1 (are ATT&CK stages correct?).

- Conflict-detection rate (did we flag the conflicts we injected?).

- Calibration (do events with about 80% confidence turn out correct about 80% of the time?).

## 14. Monday demo (prototype only)

A full VM lab is too big for two days. For Monday:

- Use public attack logs (EVTX-ATTACK-SAMPLES, OTRF Security-Datasets). Please verify the exact files and licences before use.

- Show: logs in, normalized events, process graph, timeline where each row opens its evidence, simple confidence score.

- Present the VM lab, three variants, and evaluation plan as next steps. Do not claim they are finished.

## 15. Team split

| Person | Role | Owns | Starts with |
| --- | --- | --- | --- |
| Member A | Architect and evaluation lead | Schema, confidence formula, tagging rules (module 5, 6), ground-truth files, project document, scenario design | Schema review and dataset choice |
| Member B | Pipeline developer | Modules 1 to 4: ingest, normalize, entity resolution, graph | Parse one sample .evtx into Pandas |
| Member C | Lab and UI | VirtualBox lab, Atomic Red Team runs, modules 7 and 8 (timeline, Streamlit) | Streamlit page on fake data, then VM setup |

After the demo, rotate roles. Everyone should run at least one attack in the lab and read at least one raw Sysmon log.

## 16. Weekend plan

Saturday

- A: freeze the schema and send this document to B and C.

- B: install Python, evtx_dump, Pandas. Parse one sample file to JSON.

- C: Streamlit skeleton with fake data. Install VirtualBox.

Sunday

- B: Sysmon Event 1 parent-child graph using ProcessGuid.

- A: tagging rules and first confidence score.

- C: connect the UI to SQLite with a clickable evidence panel.

Monday morning: rehearse. Three slides: problem, architecture, live demo.

## 17. Rules to keep the prototype bug-free

- Do not change schema field names without team agreement.

- Every event must have a non-empty raw_ref. Add a check that fails loudly if it is empty.

- Convert all times to UTC in the normalize step only, in one place.

- Never match processes by PID alone.

- Write small tests with a few hand-made events before using big files.

- Keep a mistake log: what broke, why, and the fix.

- Use Git. Commit small and often. One person merges.

- Run the lab only inside VirtualBox. Never run attack tools on a real machine or on college or home network.

## 18. Risks

| Risk | Effect | Plan |
| --- | --- | --- |
| Not enough time for lab | No own data | Use public datasets first |
| Entity resolution is wrong | Wrong graph | Store uncertain links with low link strength, test with hand-made cases |
| RAM runs out on lab laptop | VMs crash | One victim VM at 4 GB, close other apps |
| Scope grows | Nothing finishes | Stay in section 2 |
| Confidence score looks arbitrary | Weak evaluation | Tune weights on scenarios and report calibration |

## 19. Glossary

- EVTX: Windows event log file format.

- Sysmon: a Microsoft tool that records detailed process, network, and file activity.

- ProcessGuid: unique ID for one run of a process in Sysmon.

- PID: process number given by Windows. It can be reused.

- MITRE ATT&CK: a public list of attacker techniques with IDs like T1059.

- Atomic Red Team: small scripted tests that copy attacker techniques.

- Ground truth: the known correct answer, used to measure accuracy.

- Entity resolution: deciding that two records talk about the same thing.

- Provenance graph: a graph showing how processes, files, and users cause each other.

## 20. Open questions for the team

- Exact Monday expectation: slides plus demo, or working code to inspect?

- Final deadline for the full capstone.

- Which laptop hosts the VirtualBox lab?

- Git platform and repo name.

## 21. First prompt to give an LLM

I am Member B (or C). I am a beginner. Using the ChronoTrace handoff document above, help me build module N step by step. Start by explaining what it does in simple words, then give me the smallest piece of code to test, and wait for my result before the next step.